HENGSHI DESIGN

Digital Platform

Project Consolidation & Documentation Update

Version 3.0 — February 2026

Document ID: HD-CONSOL-2026-003

Status: Active | Classification: Internal

Prepared using IT Consulting Operations Framework

# Table of Contents

# 1. Executive Summary

This document consolidates all project documentation for the Hengshi Design Digital Platform, reflecting the strategic architectural pivot completed in early 2026 and the current implementation state. It supersedes all previous SRS, SAD, and mapping documents (v1.0/v2.0, February 2025) while preserving the long-term enterprise platform vision.

The platform has evolved from an over-engineered 11-service microservices design (Angular/Django/MongoDB) to a focused, production-oriented React/FastAPI/PostgreSQL monorepo. This pivot reduced time-to-market dramatically while maintaining extensibility for future enterprise capabilities including IoT device management, multi-tenant service delivery, and comprehensive analytics.

## 1.1 Readiness Scorecard

| Component | Target | Current | Status |
| --- | --- | --- | --- |
| Core Platform (Auth, CRUD, API) | 100% | 90% | Functional, needs hardening |
| 3D Immersive Frontend | 100% | 60% | Entry sequence built, needs spatial alignment |
| Admin Dashboard | 100% | 85% | Full CRUD, needs polish |
| Security Hardening | 100% | 30% | JWT works, rate limiting/CORS gaps |
| Testing | 80%+ | 20% | Backend happy paths only, 0% frontend |
| Monitoring & Logging | 100% | 10% | Not implemented |
| CI/CD & Deployment | 100% | 5% | Docker Compose local only |
| Design Services Module | 100% | 0% | New category — to be added |
| OVERALL | 100% | ~40% | Strong foundation, critical gaps remain |

## 1.2 Key Decisions Since Last Report

- Architecture pivot: Microservices → Monorepo (React + FastAPI + PostgreSQL)

- Service taxonomy: 11 granular categories → 9 consolidated categories + 1 new Design category

- Frontend framework: Angular → React 18 + React Three Fiber + GSAP

- Backend framework: Django + MongoDB → FastAPI + SQLAlchemy 2.0 + PostgreSQL

- Cloud strategy: Azure-first → AWS-planned (S3, CloudFront, ECS)

- IoT/Kafka/K8s: Deferred to Phase 2–3 (preserving extensibility)

- 3D experience: Three.js immersive building concept implemented via R3F

# 2. Business Vision & Strategic Objectives

The core vision remains unchanged: transform Hengshi Design from a traditional service provider into a modern, platform-oriented company serving agriculture, defense, and mining markets through integrated service modules with IoT management capabilities and multiple revenue models.

## 2.1 Core Business Models

- Managed Services / PaaS: Multi-tenant platform with customizable dashboards, device fleet management, and automated monitoring

- Data Monetization: Collection, aggregation, analytics pipelines, and insight generation through API access

- Custom Development & Consulting: Extensible architecture supporting client-specific deployments and integrations

## 2.2 Target Markets

| Tier | Industries | Key Drivers |
| --- | --- | --- |
| Primary | Agriculture, Defense, Mining | High IoT adoption, operational efficiency needs |
| Secondary | Manufacturing, Healthcare, Smart Cities | Digital transformation, data analytics demand |
| Emerging | Creative Agencies, E-commerce, Startups | AI-powered design, immersive experiences |

## 2.3 Success Criteria

- Unified interface where every module is integrated, intuitive, and responsive

- Reliable IoT device onboarding, configuration, and real-time monitoring with minimal downtime

- Platform supports increasing user and device volumes without performance degradation

- Recurring revenue through managed services, data monetization, and custom consulting

- Design services generate new revenue stream through AI-augmented creative delivery

# 3. Service Taxonomy v2.0 (2026)

The service taxonomy has been consolidated from the original 11 granular categories into 10 strategically aligned categories. Categories 1–9 were finalized during the architecture pivot. Category 10 (Creative & Visual Design) is newly added to capture the design services opportunity including AI-powered creative production.

## 3.1 Category 1: Strategy & Architecture

- Digital transformation strategy & roadmaps

- Technical discovery workshops (product/tech)

- Solution architecture & system design

- Platform selection & vendor evaluation

- Technology due diligence (acquisitions/procurement)

- Risk assessment (technical, operational, delivery)

## 3.2 Category 2: Platform & Product Engineering

- Web application development (React/Next, APIs)

- Mobile application development (cross-platform + native)

- SaaS product engineering (multi-tenant, subscriptions)

- API platforms & integrations (REST/GraphQL, third parties)

- Legacy modernization & re-platforming

- Microservices & event-driven systems

- Performance engineering & scalability hardening

## 3.3 Category 3: AI Systems & Agentic Automation

- LLM application development (RAG, tools, workflows)

- Agentic systems (multi-agent orchestration, task automation)

- Private/secure AI deployment (VPC/on-prem, data isolation)

- AI evaluation & quality (benchmarks, red teaming, monitoring)

- AI governance & guardrails (policy, safety layers, auditability)

- NLP and document intelligence (classification, extraction)

- Computer vision pipelines (inspection, OCR+vision, automation)

- Automation with RPA + AI (back-office workflows)

## 3.4 Category 4: Spatial Computing & Immersive Platforms

- WebGL experiences (Three.js/R3F) for brand + product

- Virtual buildings/showrooms (interactive tours)

- Digital twins (real estate/facilities/industrial)

- AR/VR prototypes and production apps

- Spatial UX design (navigation, interaction, hotspots)

- Real-time 3D optimization (performance + asset pipeline)

## 3.5 Category 5: Product Design & Experience Engineering

- Product UX strategy & user journeys

- UI/UX design for web/mobile

- Design systems (tokens, components, guidelines)

- Prototyping (high-fidelity interactive prototypes)

- Motion design & micro-interactions

- UX audits & usability testing

- Brand identity for digital products (premium positioning)

## 3.6 Category 6: Cloud, DevOps & Platform Reliability

- Cloud architecture (AWS-focused) & migration planning

- CI/CD pipelines and release automation

- Infrastructure as Code (Terraform/CDK)

- Containerization & orchestration (Docker/K8s)

- Observability (logging/metrics/tracing) & alerting

- SRE practices (incident response, SLIs/SLOs)

- Cost optimization (FinOps) & performance tuning

## 3.7 Category 7: Security, Privacy & Trust Engineering

- Secure architecture & threat modeling

- Secure SDLC (code scanning, secrets, policies)

- Zero-trust and IAM hardening

- Pen testing coordination + remediation engineering

- Compliance readiness (ISO 27001-style controls mapping)

- Data protection & privacy engineering

- AI security (prompt injection defense, data leakage prevention)

## 3.8 Category 8: Data Platforms & Analytics

- Data engineering pipelines (ELT/ETL, orchestration)

- Analytics & BI (dashboards, KPI frameworks)

- Data warehouses/lakes (architecture + implementation)

- Data governance (quality, lineage, access control)

- Real-time streaming & event analytics

- AI-ready data preparation (feature stores)

## 3.9 Category 9: Commerce, Content & Growth Platforms

- E-commerce builds (headless or traditional)

- Payments, subscriptions, invoicing integrations

- CMS builds & migrations (headless CMS + workflows)

- SEO technical foundations + performance

- Growth analytics (events, funnels, attribution)

- CRM/marketing automation integrations

## 3.10 Category 10: Creative & Visual Design Services (NEW)

This category captures the growing market demand for AI-augmented creative production, traditional design services, and marketing/advertising design. It positions Hengshi Design to serve the full creative lifecycle from concept through production.

### AI-Powered Visual Design

- AI image generation & enhancement (Midjourney, DALL-E, Stable Diffusion, Flux workflows)

- AI video production (Runway, Kling, Sora-style generation, editing, and post-production)

- AI-assisted product photography & virtual staging

- AI brand asset generation (logos, patterns, textures, style transfer)

- AI-powered design iteration & A/B variant generation

- Text-to-design automation pipelines (social posts, ads, banners)

### Brand & Identity Design

- Brand strategy, positioning, and visual identity systems

- Logo design and brand mark development

- Brand guidelines and style documentation

- Typography selection and custom font commissioning

- Color system and palette development

### Marketing & Advertising Design

- Campaign creative design (digital + print)

- Social media content design and templates

- Display advertising design (banners, rich media)

- Email marketing template design

- Landing page and conversion-focused design

- Presentation design (pitch decks, investor materials)

- Infographic and data visualization design

### Print & Physical Design

- Packaging and label design

- Publication and editorial layout design

- Environmental graphics and signage

- Trade show and exhibition design

- Merchandise and promotional material design

### Product & Industrial Visualization

- Product 3D rendering and visualization

- Product photography direction and art direction

- Prototype mockup creation (physical + digital)

- Technical illustration and exploded-view diagrams

- Catalog and product sheet design

### Video & Motion Production

- Video production (brand, explainer, product demos)

- Motion graphics and animated content

- Video editing, color grading, and post-production

- Sound design and audio engineering for video

- AI-enhanced video upscaling, restoration, and effects

- Short-form content for social platforms (Reels, TikTok, Shorts)

### Illustration & Custom Art

- Custom illustration (editorial, technical, conceptual)

- Icon design and icon system development

- Character design and mascot creation

- Digital art and concept art for campaigns

# 4. Current Technology Stack

The technology stack reflects the post-pivot architecture. This is the actual, implemented stack as of February 2026.

## 4.1 Frontend

| Technology | Version/Details | Purpose |
| --- | --- | --- |
| React | 18 + TypeScript | Core UI framework |
| Vite | Latest | Build tooling and dev server |
| TailwindCSS | Latest | Utility-first styling |
| React Router | v6 | Client-side routing |
| Zustand | Latest | State management (worldStore, uiStore) |
| React Three Fiber | @react-three/fiber + drei | 3D rendering engine |
| GSAP | Latest | Camera animation sequences |
| Three.js | Via R3F | WebGL 3D rendering |

## 4.2 Backend

| Technology | Version/Details | Purpose |
| --- | --- | --- |
| Python | 3.11+ | Core language |
| FastAPI | Latest | REST API framework |
| SQLAlchemy | 2.0 (Mapped types) | ORM with async support |
| Alembic | Latest | Database migrations |
| PostgreSQL | Latest (Docker) | Primary database |
| bcrypt + python-jose | JWT with RS256 | Authentication |
| pytest | Latest | API testing |

## 4.3 Infrastructure & DevOps

| Technology | Status | Purpose |
| --- | --- | --- |
| Docker Compose | Implemented | Local PostgreSQL |
| AWS S3 + CloudFront | Planned | Static assets & CDN |
| AWS ECS/EC2 | Planned | API deployment |
| GitHub Actions | Planned | CI/CD pipeline |

## 4.4 Monorepo Structure

hengshi-design/

- apps/web/ — React + R3F + Vite frontend application

- apps/api/ — FastAPI backend (SQLAlchemy 2.0 + Alembic migrations)

- packages/shared/ — Zod schemas and TypeScript types

- docs/ — SPEC.md, BACKLOG.md, project documentation

- docker-compose.yml — Local PostgreSQL database

# 5. System Architecture (Current State)

The architecture has been simplified from the original microservices design to a modular monorepo pattern. This section describes what is actually implemented.

## 5.1 Architecture Layers

- Client Layer: Web browsers accessing the React SPA

- Frontend Layer: React 18 + R3F for 3D, Zustand for state, React Router for navigation

- API Layer: FastAPI serving REST endpoints with JWT authentication

- Data Layer: PostgreSQL with SQLAlchemy 2.0 ORM and Alembic migrations

- Asset Layer: GLB/GLTF 3D models served from /public/models/

## 5.2 API Endpoints (Implemented)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /health | Health check |
| POST | /api/auth/login | Admin JWT login |
| GET | /api/services | Public service listing |
| GET | /api/projects | Public project listing |
| GET | /api/world | World nodes + hotspots for 3D |
| POST | /api/leads | Lead capture (rate-limited) |
| CRUD | /api/admin/* | Admin CRUD for all resources (JWT protected) |

## 5.3 Database Models

- Users — Admin authentication with bcrypt password hashing

- Services — id, slug, title, category, summary, body, deliverables[], tags[], is_featured, sort_order

- Projects — Portfolio items with metadata and media relationships

- ProjectMedia — Media attachments for projects

- Leads — Contact form submissions with rate limiting

- WorldNodes — 3D scene nodes with camera position/target/FOV configuration

- WorldHotspots — Interactive points within nodes (OPEN_PANEL, NAVIGATE_NODE, OPEN_URL actions)

## 5.4 3D World System

The immersive experience is powered by a database-driven world configuration system. Each WorldNode defines a scene (exterior, lobby, rooms) with camera settings. WorldHotspots define interactive points within each node. This architecture allows the 3D experience to be configured via the admin UI without code changes.

- Entry flow: Landing → drone animation (bird-eye → orbit → door) → door CTA → lobby → rooms

- State machine: idle → drone → atDoor → inside

- Each service category maps 1:1 to a world room node

# 6. Implementation Status & Gap Analysis

## 6.1 Completed Work (Prompts 1–11)

| # | Deliverable | Scope | Status |
| --- | --- | --- | --- |
| 1 | Monorepo scaffold | apps/web, apps/api, packages/shared, docs/ | Complete |
| 2 | FastAPI + DB foundation | SQLAlchemy 2.0, Alembic, /health | Complete |
| 3 | Admin JWT auth | User model, login, seed admin script | Complete |
| 4 | Services CRUD | Service + Project models, schemas, routes, seeds | Complete |
| 5 | Leads module | Lead model, rate-limited POST, admin listing | Complete |
| 6 | World system | WorldNode, WorldHotspot models, endpoints, seeds | Complete |
| 7 | Web app routing + stores | API client, React Router, Zustand stores | Complete |
| 8 | R3F engine skeleton | SceneRoot, CameraController, GSAP transitions | Complete |
| 9 | Hotspot system + panels | Hotspot rendering, panels for services/projects/contact | Complete |
| 10 | Admin UI + CRUD screens | Admin login, protected routes, JSON editors | Complete |
| 11 | Exterior + drone intro | GLB model, GSAP drone path, door hotspot | Needs alignment |

## 6.2 Critical Gaps

| Gap | Severity | Resolution Plan |
| --- | --- | --- |
| Security hardening | HIGH | Login rate limiting, JWT secret enforcement, CORS restriction, move from localStorage |
| Test coverage | HIGH | Backend: expand to error paths, edge cases. Frontend: add component tests with Vitest |
| Monitoring/logging | HIGH | Implement structured logging (structlog), error tracking (Sentry), health metrics |
| CI/CD pipeline | MEDIUM | GitHub Actions: lint → test → build → deploy to staging |
| 3D spatial alignment | MEDIUM | Extract Blender coordinates, fix drone path and door hotspot positions |
| Lobby + room scenes | MEDIUM | Build lobby placeholder and room template (prevents blank page on door click) |
| Asset optimization | LOW | DRACO/meshopt compression, KTX2 textures, LOD system |
| Design services module | MEDIUM | Add Category 10 to service taxonomy, seed data, create room node |

# 7. Technology Additions for Comprehensive Platform

The following technologies need to be added incrementally to support the full platform vision. They are organized by implementation phase to avoid over-engineering the current focused build.

## 7.1 Phase 1: Production Hardening (Weeks 1–4)

| Technology | Purpose | Integration Point |
| --- | --- | --- |
| Sentry | Error tracking and performance monitoring | FastAPI middleware + React ErrorBoundary |
| structlog | Structured JSON logging | FastAPI request/response logging |
| slowapi | Production rate limiting | Replace in-memory rate limiter |
| GitHub Actions | CI/CD pipeline | Lint → test → build → deploy |
| Vitest + RTL | Frontend testing | React component and integration tests |
| Redis | Session/cache store | JWT token blacklist, rate limit counters |

## 7.2 Phase 2: Platform Features (Weeks 5–12)

| Technology | Purpose | Integration Point |
| --- | --- | --- |
| AWS S3 + Presigned URLs | Asset and media uploads | Admin file uploads, 3D assets |
| AWS CloudFront | CDN for static assets | Frontend build + 3D models |
| Celery + Redis | Async task processing | Report generation, email sending, AI tasks |
| SendGrid/SES | Transactional email | Lead notifications, user onboarding |
| Stripe | Payment processing | Service subscriptions, invoicing |
| Draco/meshopt | 3D asset compression | GLB model optimization pipeline |

## 7.3 Phase 3: Enterprise Capabilities (Months 4–8)

| Technology | Purpose | Integration Point |
| --- | --- | --- |
| MQTT Broker (EMQX) | IoT device communication | Device → Platform messaging |
| TimescaleDB | Time-series data for IoT | PostgreSQL extension for telemetry |
| Apache Kafka | Event streaming | Real-time data pipelines |
| Kubernetes (EKS) | Container orchestration | Multi-service deployment |
| Terraform | Infrastructure as Code | AWS resource management |
| Multi-tenancy layer | Client isolation | Row-level security + schema isolation |
| OpenAI/Anthropic API | AI-powered features | Design generation, analytics insights |

# 8. Sprint Roadmap & Next Steps

## 8.1 Sprint 1: Security & Stability (Weeks 1–2)

- Implement login rate limiting with slowapi

- Enforce JWT secret from environment, add token expiry validation

- Lock CORS to allowed origins in production config

- Move JWT storage from localStorage to httpOnly cookies

- Add input validation and sanitization across all endpoints

- Expand backend test coverage to error paths and edge cases

- Add Sentry error tracking to both frontend and API

## 8.2 Sprint 2: Testing & Monitoring (Weeks 3–4)

- Implement structured logging with structlog

- Add frontend component tests with Vitest + React Testing Library

- Set up GitHub Actions CI pipeline (lint → test → build)

- Add health check endpoint improvements (DB connectivity, version)

- Create deployment documentation

- Add Redis for session management and rate limiting

## 8.3 Sprint 3: 3D Experience Completion (Weeks 5–6)

- Extract precise Blender coordinates for door and building center

- Fix drone animation path using exact coordinates

- Build lobby placeholder scene with room navigation hotspots

- Create room template (reusable for all 10 service categories)

- Implement loading progress indicator for 3D assets

- Add WebGL fallback for unsupported devices

## 8.4 Sprint 4: Design Services & Content (Weeks 7–8)

- Add Category 10 (Creative & Visual Design) to service seed data

- Create corresponding world room node for design services

- Implement S3 presigned upload for admin media management

- Populate all service categories with full content (body, deliverables)

- Add project portfolio entries for design work samples

- Implement asset optimization pipeline (DRACO compression)

## 8.5 Sprint 5: Deployment & Launch Prep (Weeks 9–10)

- Configure AWS infrastructure (S3, CloudFront, ECS/EC2)

- Set up production database (RDS PostgreSQL)

- Deploy frontend to S3 + CloudFront

- Deploy API to ECS with environment configuration

- Set up domain and SSL certificates

- Performance testing and optimization

- Final QA pass across all flows

# 9. Long-Term Platform Evolution

The monorepo architecture preserves extensibility for the original enterprise vision. The following phases will gradually restore the comprehensive capabilities outlined in the original SRS/SAD documents.

## 9.1 Phase 2: IoT & Data Platform (Months 4–6)

- MQTT broker integration for device communication

- TimescaleDB extension for time-series telemetry data

- Device management module: registration, provisioning, monitoring

- Real-time data pipeline with event streaming

- Analytics dashboards for IoT data visualization

## 9.2 Phase 3: Multi-Tenant & Enterprise (Months 7–10)

- Multi-tenant architecture with row-level security

- Organization management with hierarchical roles

- Billing and subscription management (Stripe integration)

- White-label capabilities for client deployments

- Service module marketplace with activation/deactivation

## 9.3 Phase 4: AI & Advanced Analytics (Months 11–14)

- AI-powered design generation integrated into platform

- Predictive analytics for IoT device health

- Natural language query interface for data exploration

- Automated reporting and insight generation

- Data monetization APIs for third-party consumption

## 9.4 Phase 5: Scale & Optimization (Months 15+)

- Kubernetes orchestration for microservices decomposition

- Global CDN and edge computing for performance

- Advanced security (SOC 2 compliance readiness)

- Mobile application development (React Native)

- API marketplace for third-party integrations

# 10. Risk Register

| ID | Risk | Prob | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Security vulnerabilities in production | High | High | Sprint 1 dedicated to security hardening; pen testing before launch |
| R-02 | 3D experience performance on mobile/low-end devices | Med | Med | WebGL fallback mode; asset optimization pipeline; progressive loading |
| R-03 | Scope creep from design services addition | Med | Med | Design services as content-only initially; tooling in Phase 3+ |
| R-04 | Solo developer capacity constraints | High | Med | Phased delivery; project-basis hiring; automated testing reduces rework |
| R-05 | Technology stack changes required mid-build | Low | High | Monorepo architecture with clean interfaces; ADRs for major decisions |
| R-06 | 3D asset pipeline delays (modeling, texturing) | Med | Med | Placeholder geometry first; asset backlog prioritized; AI-assisted generation |

# 11. Documentation Status

This document supersedes and consolidates the following previous documentation. Items marked as superseded should no longer be referenced for current technical decisions but remain valuable for understanding the evolution of platform requirements.

## 11.1 Superseded Documents

| Document | Version | Status & Notes |
| --- | --- | --- |
| SRS - Hengshi Design Digital Platform | v1.0 | SUPERSEDED — Tech stack (Angular/Django/MongoDB) no longer current |
| Updated SRS v2.0 | v2.0 | SUPERSEDED — Performance metrics still aspirational targets for Phase 3+ |
| SAD - Hengshi Design Digital Platform | v1.0 | SUPERSEDED — Microservices/K8s/Kafka architecture deferred |
| SAD - Implementation Specifications | v1.0 | SUPERSEDED — FastAPI replaces Django; PostgreSQL replaces MongoDB |
| Requirements to Architecture Mapping | v1.0 | SUPERSEDED — Requirements valid; architecture mapping outdated |
| System Documentation | v1.0 | PARTIALLY VALID — Business models and IoT vision remain relevant |

## 11.2 Architecture Diagrams Status

The 30 Mermaid diagrams in the project knowledge represent the original enterprise vision architecture. While the current implementation uses a simpler monorepo pattern, these diagrams remain valuable as Phase 3+ reference architectures. They should be tagged as "Future State" in any documentation that references them.

## 11.3 Active Documents

- This consolidation report (HD-CONSOL-2026-003) — authoritative current state

- SPEC.md (in /docs/) — service taxonomy and UX flow specification

- BACKLOG.md (in /docs/) — implementation backlog with story status

- 3D Mega Menu Style Guide — active reference for frontend design system

- .github/copilot-instructions.md — development patterns and workflow documentation

# 12. IT Consulting Operations Framework Integration

This project will be managed using the IT Consulting Operations skill framework going forward. The following module mappings establish how each skill module applies to the Hengshi Design platform project.

## 12.1 Module Mapping

| Skill Module | Application to This Project |
| --- | --- |
| Module 1: Discovery | Market research for design services, client personas for target industries (agriculture, defense, mining), competitive analysis of immersive portfolio platforms |
| Module 2: Documentation | This report, sprint planning documents, deployment documentation, API documentation |
| Module 3: Architecture | ADRs for technology decisions (React over Angular, PostgreSQL over MongoDB), scalability patterns, security architecture |
| Module 4: Research | Technology assessment for AI design tools, IoT protocols, 3D optimization techniques, payment integrations |
| Module 5: Planning | Sprint planning using templates, WBS for each phase, risk register maintenance, change request management |
| Module 6: Team | Skills matrices for project-basis hires, contractor interview frameworks, onboarding checklists for specialists |

## 12.2 Workflow for Ongoing Development

- Sprint planning: Use Module 5 templates for each 2-week sprint

- Architecture decisions: Document as ADRs using Module 3 framework

- Technology evaluation: Use Module 4 assessment templates for new tech adoption

- Resource planning: Use Module 6 when bringing on project-basis developers

- Status reporting: Use Module 5 executive status report template weekly

- Risk management: Update risk register (Section 10) at each sprint review

# Appendix A: Service Category to World Room Mapping

| Service Category | Room Key | Status |
| --- | --- | --- |
| Strategy & Architecture | strategy_architecture | Seeded |
| Platform & Product Engineering | platform_engineering | Seeded |
| AI Systems & Agentic Automation | ai_systems | Seeded |
| Spatial Computing & Immersive | spatial_immersive | Seeded |
| Product Design & Experience | product_design | Seeded |
| Cloud, DevOps & Reliability | cloud_devops | Seeded |
| Security, Privacy & Trust | security_trust | Seeded |
| Data Platforms & Analytics | data_platforms | Seeded |
| Commerce, Content & Growth | commerce_growth | Seeded |
| Creative & Visual Design (NEW) | creative_design | To be added |

# Appendix B: Environment Configuration Reference

### apps/api/.env

DATABASE_URL=postgresql+psycopg://hengshi:hengshi@localhost:5432/hengshi

JWT_SECRET=<strong-random-secret>

JWT_EXPIRES_MINUTES=120

CORS_ORIGINS=http://localhost:5173

LEAD_RATE_LIMIT_MAX_REQUESTS=5

LEAD_RATE_LIMIT_WINDOW_SECONDS=60

### apps/web/.env

VITE_API_BASE_URL=http://127.0.0.1:8000

# Appendix C: Local Development Quick Start

Terminal 1: docker compose up -d db

Terminal 2 (API): cd apps/api && .\.venv\Scripts\Activate.ps1 && alembic upgrade head && python -m app.scripts.create_admin && python -m app.scripts.seed_services && python -m app.scripts.seed_world && uvicorn app.main:app --reload --port 8000

Terminal 3 (Web): cd apps/web && npm install && npm run dev

Verify: Open http://localhost:5173/world?entry=1

— End of Document —